Case Study Summary: Operation InVersion at LinkedIn

Tanner Elston, Bellevue University

CSD380: DevOps

Chandra Bobba

September 20, 2026

Brief Summary

Chapter 6 of The DevOps Handbook includes a case study on LinkedIn's Leo application, a monolithic system whose accumulated technical debt made deployments slow and risky by 2011. Leo was deployed only once every two weeks and often failed in production. In response, LinkedIn launched Operation InVersion, stopping work on new features so teams could fix "the site's core infrastructure" (Kim et al., 2021, p. 127). After the overhaul, engineers could ship major site upgrades three times a day. Shifting focus from new features to paying down technical debt made developers more productive, cut the time spent on operational firefighting, and ultimately enabled faster, feature-focused releases. A key lesson is that technical debt should be managed continuously as part of daily work, because letting it pile up leads to crises that force drastic measures, such as a company-wide feature freeze.

Reference

Kim, G., Humble, J., Debois, P., Willis, J., & Forsgren, N. (2021). The DevOps handbook: How to create world-class agility, reliability, & security in technology organizations (2nd ed.). IT Revolution Press.